RDS PROJECT HUB

Offline + Online System

Complete Blueprint Document

Prepared for: Ramesh Bada  |  ramesh@ecovon.in  |  July 3, 2026

# 1. Executive Summary

This document is a complete blueprint for running the RDS Project Hub both offline (on local network) and online (Supabase cloud). It covers the system architecture, daily operations for Ramesh and all employees, shift schedules, data protection, risk analysis, cost, and step-by-step setup process.

| Item | Decision |
| --- | --- |
| System Type | One local PC serves all employees via LAN -- no internet needed during shifts |
| PC Requirement | 24/7 ON -- never shut down (Option A -- Recommended) |
| Internet Needed | Only for daily sync -- auto-runs at 2:00 AM (Wi-Fi always connected) |
| Ramesh Daily Effort | 2-5 minutes at 10:00 AM -- read sync report only |
| Employee Effort | Open browser, click Login -- no technical knowledge needed |
| Data Loss Risk | Near zero -- dual storage: local DB + cloud backup daily |
| Shifts Covered | All 3 shifts: Morning 7AM-3:30PM / General 9:30AM-6:30PM / Afternoon 3:30PM-12AM |

# 2. System Architecture

The system runs on one PC that serves as both the local server and the cloud sync agent. Employees access the app from their own PCs via the office LAN network. Internet is always available (Wi-Fi auto-connects) but only used during the nightly sync.

SUPABASE CLOUD (Remote Backup + Remote Management) Tasks / Projects / Users (Ramesh can manage from anywhere) ^ Daily auto-sync at 2:00 AM ^ LOCAL SERVER PC (Ramesh's PC -- 24/7 ON) PostgreSQL DB ¦ Node.js API ¦ React App ¦ Sync Agent ^ LAN (No internet needed for employees) ^ [Employee PC 1] [Employee PC 2] [Employee PC 3] ... Browser only -- no installation needed on any employee PC

# 3. Option A vs Option B -- Full Comparison

## Option A -- PC Always ON 24/7  (RECOMMENDED)

| PLUS POINTS (+) | MINUS POINTS (-) |
| --- | --- |
| No human action needed to start the server | PC uses electricity 24/7 (30-50 watts) |
| Morning shift starts exactly at 7:00 AM with no delay | Need a UPS to protect from power cuts |
| All 3 shifts tracked from exact clock-in moment | PC hardware may need service once a year |
| Zero data loss -- server never interrupted mid-shift | If PC crashes -- restart takes 2-3 minutes (rare) |
| Ramesh arrives at 10 AM to a fully running system | Electricity cost: approx Rs.300-400 extra per month |
| Sync runs at 2 AM automatically -- no one needed | -- |
| Wi-Fi always connected -- no manual internet action | -- |

## Option B -- Someone Turns ON PC Before Morning Shift (NOT Recommended)

| PLUS POINTS (+) | MINUS POINTS (-) |
| --- | --- |
| Saves electricity when PC is off at night | Requires one person to press power button every day at 6:45 AM |
| PC hardware gets more rest (slightly longer lifespan) | If that person is absent -- entire morning shift data is LOST |
| -- | Human error risk every single day |
| -- | Payroll disputes if morning attendance is missing |
| -- | PC boot takes 2-3 min -- employees wait at 7 AM door |
| -- | Ramesh must ensure someone is assigned daily -- daily burden |

VERDICT: Option A is the clear winner. Rs.300-400/month in electricity is a small price to guarantee zero employee data loss every day. Option B introduces daily human dependency that WILL eventually cause errors.

# 4. Hardware Requirements (One-Time Purchase)

| Item | Specification | Cost (approx) | Required? |
| --- | --- | --- | --- |
| Server PC (Ramesh's PC) | Windows PC, 8GB RAM min, SSD preferred | Rs. 0 (existing) | Already have |
| UPS (Power Backup) | 600VA-1000VA UPS, 20-30 min backup time | Rs. 2,000-4,000 | Strongly Required |
| LAN Router / Switch | Standard Wi-Fi router or LAN switch | Rs. 800-2,000 | If not present |
| LAN Cables (optional) | Cat6 ethernet for stable employee connection | Rs. 50-100 each | Optional |
| USB Backup Drive (optional) | External USB drive for weekly DB backup | Rs. 1,500-3,000 | Recommended |
| Employee PCs | Any PC with a browser -- nothing to install | Already have | Already have |

Total one-time hardware cost: Rs. 2,800 - Rs. 7,500 (mostly UPS + optional USB backup drive).

# 5. Software Stack -- What Gets Built on This PC

| # | Component | What It Does | Action Needed |
| --- | --- | --- | --- |
| 1 | PostgreSQL (Local Database) | Stores all offline data: attendance, time logs, tasks, users | Install on this PC |
| 2 | Node.js + Express (Local API) | Replaces Supabase REST calls -- serves data to React app over LAN | Claude builds this |
| 3 | Local React App Build | Same app, same features -- points to local API instead of Supabase | Claude configures this |
| 4 | Sync Agent (2 AM daily) | Pushes offline data to Supabase cloud, pulls remote changes back | Claude builds this |
| 5 | Sync Report Dashboard | Ramesh sees what synced + any errors when he arrives at 10 AM | Claude builds this |
| 6 | Windows Auto-Start | PostgreSQL and local server start automatically on every PC boot | One-time Windows setup |

Employee PCs need NOTHING installed. They open a browser and go to the local address (e.g. http://192.168.1.100:3000) which Ramesh bookmarks for them once. That is all.

# 6. One-Time Setup Process (Done Once -- Never Repeated)

| # | Who | What Happens | Time Estimate |
| --- | --- | --- | --- |
| 1 | Claude | Install PostgreSQL on this PC and create database with same schema as Supabase | 30 minutes |
| 2 | Claude | Import ALL existing data from Supabase to local database (tasks, projects, users, attendance history) | 1 hour |
| 3 | Claude | Build and configure the local Node.js API server (all endpoints matching current Supabase API) | 2-3 days |
| 4 | Claude | Configure React app to point to local API, build for local hosting | 1 day |
| 5 | Claude | Build daily sync agent and schedule it for 2:00 AM using Windows Task Scheduler | 1 day |
| 6 | Claude | Build sync report dashboard for Ramesh inside Claude (shows green/red status) | 1 day |
| 7 | Claude + Ramesh | Configure Windows: never sleep mode, auto-start PostgreSQL and server on every boot | 30 minutes |
| 8 | Ramesh | Tell all employees the local address (e.g. http://192.168.1.100:3000) and bookmark in their browsers | 10 minutes |
| 9 | Claude + Ramesh | Test with all 3 shifts -- verify login, logout, time logs, break, sync to cloud all working | 1-2 days |
| DONE | All | System is live. This setup never needs to be repeated. | Approx 2 weeks |

# 7. Daily Operations Blueprint

## 7.1 -- Automatic System Actions (No Human Needed)

| Time | Automatic Action | Who Benefits |
| --- | --- | --- |
| All day | Local server runs -- employees open browser and work normally | All employees |
| All day | Timer starts from the exact moment employee clicks Login button | All employees |
| All day | Time logs and task updates saved instantly to local database | All employees |
| 2:00 AM | Sync agent wakes up -- pushes all of today's data to Supabase cloud | Ramesh (cloud backup) |
| 2:05 AM | Pulls latest tasks, projects, users from Supabase to local database | All employees |
| 2:10 AM | Sync report generated and saved -- ready for Ramesh when he arrives at 10 AM | Ramesh |
| Retry | If sync fails -- auto-retry every 30 minutes until it succeeds | Ramesh (alert in report) |

## 7.2 -- Ramesh's Daily Tasks (10:00 AM)

| Time | Action | Duration |
| --- | --- | --- |
| 10:00 AM | Arrive at office. PC already ON, server running, employees working. | -- |
| 10:02 AM | Open Claude on this PC -- read sync report from 2 AM | 2 minutes |
| If GREEN | All data synced perfectly. Nothing to do. Continue normal work. | 0 minutes |
| If RED | Claude shows exact error and fix instructions. Usually one click to retry. | 5 min max |
| Anytime | Add new tasks, projects, clients from admin dashboard (works locally or via cloud) | As needed |
| Anytime | If employee forgot to click Out -- fix their logout time from admin panel | 1 minute |
| Friday | Download weekly attendance and payroll report from dashboard | 5 minutes |

Ramesh's total daily effort: 2 to 5 minutes maximum. Everything else runs automatically.

## 7.3 -- Employee Daily Tasks (Same as Current -- No Change)

| Action | How To Do It | Technical Knowledge? |
| --- | --- | --- |
| Start of shift | Open browser, click bookmark (local address -- already saved) | None -- one click |
| Clock In | Click the GREEN LOGIN button in the top bar | None |
| Going on break | Click BREAK button -- timer pauses automatically | None |
| Returning from break | Click RESUME button -- timer continues | None |
| Working on tasks | Update task status, log time -- exactly same as before | None -- same as current |
| End of shift | Click OUT button before leaving | None |
| Forgot to click Out? | Tell Ramesh -- he fixes it from admin panel in 1 minute | Nothing from employee |

# 8. Shift-Wise Coverage

| Shift | Start | End | Ramesh Present? | System Works? |
| --- | --- | --- | --- | --- |
| Morning Shift | 7:00 AM | 3:30 PM | No (arrives at 10 AM) | YES -- fully automatic |
| General Shift | 9:30 AM | 6:30 PM | Yes (from 10 AM) | YES -- fully automatic |
| Afternoon Shift | 3:30 PM | 12:00 AM | No (left by 6:30 PM) | YES -- fully automatic |

Full Day Timeline -- All 3 Shifts Together

02:00 AM Sync runs -- all data pushed to Supabase cloud 07:00 AM [MORNING SHIFT] Employees Login -- timer starts automatically 09:30 AM [GENERAL SHIFT] Employees Login 10:00 AM Ramesh arrives -- reads 2-minute sync report from Claude 03:30 PM [MORNING SHIFT] Out + [AFTERNOON SHIFT] Login 06:30 PM [GENERAL SHIFT] Out 12:00 AM [AFTERNOON SHIFT] Out -- all data safe in local database 02:00 AM Next sync cycle begins automatically

# 9. Daily Sync Process -- How Offline Data Goes Online

The sync runs automatically at 2:00 AM every day. No human action needed. Here is exactly what happens:

| # | Direction | What Is Synced | Conflict Rule |
| --- | --- | --- | --- |
| 1 | Local to Cloud | Today's attendance records (all 3 shifts) | No conflict -- date + employee is unique |
| 2 | Local to Cloud | All time logs from today | Always append-only -- no conflict possible |
| 3 | Local to Cloud | Task status updates made offline today | Latest timestamp wins |
| 4 | Cloud to Local | New tasks and projects added by Ramesh remotely | Cloud version always wins for new items |
| 5 | Cloud to Local | User or role changes made by Ramesh | Cloud version always wins |
| 6 | Report | Sync log written -- shows what was sent, received, and any errors | Shown to Ramesh at 10 AM |

If sync fails at 2 AM -- data stays safe in local DB. Sync retries every 30 minutes. By 10 AM when Ramesh arrives, it will almost certainly have succeeded. If not, Claude shows the exact error and one-click fix.

# 10. Data Protection -- Zero Loss Strategy

| Risk / Scenario | What Happens | Data Lost? |
| --- | --- | --- |
| Power cut during shift | UPS keeps PC on 20-30 min. Shift continues normally. | Nothing lost |
| Power cut -- UPS drains out | PC shuts down. PostgreSQL commits are disk-written on every save. On restart, all data intact. | Nothing lost |
| PC crashes mid-shift | Any employee or Ramesh restarts PC. Auto-start brings server back in 2-3 minutes. | Nothing lost |
| Internet down (no sync) | Local DB keeps working perfectly. Sync retries when internet returns. | Nothing lost |
| Sync fails for 1 full day | Data stays in local DB. Syncs tomorrow automatically. Claude alerts Ramesh. | Nothing lost |
| PC hard drive fails completely | Local DB lost. Cloud has everything up to last sync (yesterday). USB backup has last week. | Max 1 day lost |
| Employee forgot to click Out | Ramesh patches logout time from admin panel next day. | Nothing lost |
| Two shifts active at same time | Each record is unique: user_id + date + login_at. No conflict possible. | Nothing lost |

To protect against hard drive failure (the only real risk): Set up automatic weekly backup of local database to a USB drive. Claude can configure this as part of the initial setup. Cost: Rs. 1,500 for USB drive.

# 11. Risk Analysis

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Power cut during shift | Medium | High | UPS installed. 20-30 min protection. Auto-restart on power return. |
| Sync failure | Low | Low | Auto-retry every 30 min. Data safe in local DB. Ramesh alerted at 10 AM. |
| PC hard drive failure | Very Low | High | Daily cloud sync + weekly USB backup. Replace drive and restore. Max 1 day lost. |
| Employee forgets to click Out | Medium | Low | Ramesh fixes in 1 minute from admin panel. |
| LAN or network issue | Low | Medium | Use wired LAN cables instead of Wi-Fi for employee PCs. Stable and fast. |
| Wrong data entry by employee | Medium | Low | Ramesh can edit any record from admin panel in 1 minute. |
| PC overheats (long-term 24/7) | Low | Medium | Keep PC ventilated. Clean dust every 6 months. Modern PCs are built for 24/7. |

# 12. Cost Analysis

## One-Time Costs

| Item | Minimum | Maximum |
| --- | --- | --- |
| UPS (power backup) -- strongly recommended | Rs. 2,000 | Rs. 4,000 |
| LAN router or switch (if not already present) | Rs. 800 | Rs. 2,000 |
| USB backup drive (weekly database backup) | Rs. 1,500 | Rs. 3,000 |
| LAN cables for employee PCs (optional) | Rs. 200 | Rs. 500 |
| Development time (Claude builds the system) | Claude handles | Claude handles |
| TOTAL ONE-TIME COST | Rs. 4,500 | Rs. 9,500 |

## Ongoing Monthly Costs

| Item | Estimate | Notes |
| --- | --- | --- |
| PC electricity extra cost (24/7 idle) | Rs. 300-400 | ~40 watts at Rs. 7/unit |
| Supabase cloud plan (existing -- no change) | Same as now | No increase needed |
| Wi-Fi / internet plan (existing -- no change) | Same as now | No extra bandwidth |
| TOTAL EXTRA PER MONTH | Rs. 300-400 | Electricity only |

Rs. 300-400 per month is the complete additional cost for running a zero-data-loss, three-shift employee management system.

# 13. Troubleshooting Guide

| Problem | How Ramesh Knows | Fix |
| --- | --- | --- |
| Sync failed | Red alert in Claude sync report at 10 AM | Click Retry in Claude. Done in 1 minute. |
| Employee cannot open app | Employee says browser shows error | Check if server PC is on. Restart Node.js server (1 click or auto). |
| App loads slowly | Employee reports slow loading | Switch that employee's PC to wired LAN cable instead of Wi-Fi. |
| Employee forgot Login click | Employee reports or attendance shows missing | Admin panel: set login_at time manually for that employee. |
| Employee forgot Out click | Next day attendance still shows active or wrong time | Admin panel: set logout_at time manually for that employee. |
| PC crashed -- server stopped | Employees say app not opening | Restart PC. Server auto-starts on boot. Takes 2-3 minutes. |
| Power cut -- PC shut off | Power returns. PC auto-boots if UPS connected. | PC restarts itself. Auto-start handles everything. Check report at 10 AM. |
| PC hard drive replaced | Claude helps with recovery | Claude restores from cloud (Supabase) or USB backup. Resume in 2-3 hours. |

# 14. Summary and Final Recommendation

| Question | Answer |
| --- | --- |
| Which option? | Option A -- PC Always ON 24/7 |
| Need a second PC? | No -- same Ramesh PC handles everything |
| Employees need internet? | Never -- employees use LAN only. No internet needed at desks. |
| Ramesh needs internet? | Wi-Fi auto-connects at boot. No manual action needed. |
| Ramesh's daily effort? | 2 to 5 minutes -- read sync report at 10 AM only |
| All 3 shifts covered? | Yes -- 7:00 AM morning, 9:30 AM general, 3:30 PM afternoon all automatic |
| Data loss risk? | Near zero. Only hard drive failure can cause data loss -- max 1 day with USB backup. |
| One-time cost? | Rs. 4,500 - Rs. 9,500 (mostly UPS + optional USB backup drive) |
| Monthly extra cost? | Rs. 300-400 electricity only |
| Build time? | Approximately 2 weeks -- Claude builds everything |
| Employees need to learn? | Nothing new. Same app, same buttons -- just different address in browser. |
| Next step? | Tell Claude: START BUILDING -- Claude begins with Step 1 (local database setup) |

Ready when you are. Say START BUILDING to begin.

RDS Project Hub  |  Prepared by Claude  |  July 2026  |  Confidential